ASTRONOMY LEARNING APP

Product and Engineering Build Plan

A Cursor-ready specification for iOS, Android, Web, backend, content operations, and phased delivery.

Working title: Cosmic Gateway

Platforms: iOS, Android, Web

Primary audience: Curious adults, students, and astronomy enthusiasts

Build strategy: Cross-platform TypeScript applications with Python ingestion services

# 1. Product vision

Build a trusted, image-rich astronomy learning platform that turns current discoveries into understandable learning journeys.

The app should help a user answer three questions:

What happened in astronomy today?

Why does it matter?

What do I need to learn to understand it?

The product is not just a news feed. It is a learning gateway in which every discovery connects to concepts, lessons, missions, instruments, astronomical objects, historical events, and original sources.

## Product promise

Explore what happened in astronomy today, understand why it matters, and build a lasting understanding of the universe.

## Product principles

**Scientifically trustworthy:** Claims link to authoritative sources and preserve uncertainty.

**Accessible by default:** Explanations begin with plain language and allow deeper technical detail.

**Visually led:** Images, diagrams, spectra, timelines, and comparisons are part of the explanation.

**Learning connected to news:** Current discoveries lead naturally into foundational concepts.

**Transparent about evidence:** Preprints, peer-reviewed work, press releases, and disputed claims are clearly distinguished.

**Useful in short sessions:** A user can learn something meaningful in two to five minutes.

**Expandable:** The MVP should support later additions such as audio, classrooms, sky events, simulations, and localization.

# 2. Target users and jobs to be done

## Persona A: Curious explorer

Reads popular science but lacks formal astronomy training.

Wants clear explanations without jargon.

Visits several times per week.

Values striking imagery and short lessons.

Job: “Help me understand important astronomy discoveries without making me read a technical paper.”

## Persona B: Astronomy enthusiast

Already knows basic terminology.

Wants more detail, references, mission context, and instrument explanations.

Saves articles and follows specific topics.

Job: “Help me go deeper and connect discoveries across missions and scientific concepts.”

## Persona C: Student

Wants structured learning paths, quizzes, definitions, and progress tracking.

May arrive through a teacher, social post, or search result.

Job: “Help me learn astronomy in a structured way and test whether I understand it.”

## Initial audience decision

Optimize the default experience for Persona A, while exposing optional intermediate and advanced layers for Personas B and C.

# 3. Product scope

## Core navigation

**Home**

**Discoveries**

**Learn**

**Today**

**Library/Profile**

A later version may add Sky as a sixth primary destination.

## Home

The home screen is a curated daily astronomy magazine.

Required modules:

Featured discovery

Astronomy image of the day

Today in Astronomy card

One recommended lesson

Latest discoveries feed

Continue learning

Saved topics or followed topics

Upcoming major astronomy event, when available

## Discoveries

A feed and searchable archive of current astronomy and cosmology developments.

Initial categories:

James Webb Space Telescope

Exoplanets and astrobiology

Stars and stellar evolution

Galaxies and galaxy evolution

Black holes

Cosmology and the early universe

Gravitational waves

Solar system science

Missions and observatories

Instruments and methods

Every discovery page should include:

Headline

Hero image with credit

One-sentence summary

Reading time

Difficulty level

Evidence status

What happened

Why it matters

How it was measured

What scientists thought before

What remains uncertain

Related concepts

Related lessons

Mission, instrument, object, and people links

Original sources and papers

Publication and update history

Image credits and rights information

## Learn

Structured paths with short lessons.

Initial learning paths:

Astronomy foundations

The Solar System

Stars and stellar evolution

Galaxies

Black holes

Exoplanets and astrobiology

Observational astronomy

Cosmology

Relativity and gravity

Telescopes, detectors, and spectroscopy

Lesson components:

Learning objectives

Estimated time

Prerequisite concepts

Explanation sections

Visuals or diagrams

Vocabulary cards

Worked intuition or analogy

Optional mathematics block

Three- to five-question quiz

Related current discoveries

Further reading

## Today in Astronomy

A calendar-based historical feature.

Entry types:

Discovery anniversaries

Mission launches and milestones

Telescope first light

Births and deaths of notable astronomers

Publication of landmark results

Planetary encounters

Supernova or comet observations

Major instrument or observatory events

Each entry should answer:

What happened?

Why did it matter then?

What do we know now?

What related lesson can the user take?

## Library and profile

Saved discoveries

Saved lessons

Followed topics

Learning progress

Quiz history

Notification settings

Reading level preference

Mathematics preference

Theme and accessibility settings

# 4. Explanation-depth model

Every discovery supports three progressively deeper renderings built from the same reviewed source package.

## Quick

80 to 150 words

Approximately 30 to 60 seconds

No unexplained jargon

One central takeaway

## Learn

500 to 900 words

Approximately 3 to 6 minutes

Introduces methods and context

Links to prerequisite concepts

## Deep dive

1,200 to 2,500 words

Approximately 10 to 20 minutes

Includes methods, uncertainty, competing interpretations, plots, and paper links

May include mathematics where appropriate

The content system should store these as separate reviewed fields rather than generating them live for each request.

# 5. MVP definition

## MVP hypothesis

Users will return regularly when current discoveries are connected to short, understandable lessons and compelling visual material.

## MVP features

Email and social authentication

Onboarding and topic selection

Home feed

Discoveries feed and detail pages

JWST topic page

Today in Astronomy

Image-of-the-day integration

Topic and concept pages

Search

Bookmarks

Follow topics

Learning paths and lessons

Basic quizzes

Progress tracking

Push and email notification preferences

Responsive web app

iOS and Android apps

Editorial admin dashboard

Source citations

Image credit and rights tracking

Basic analytics and error reporting

## Seed content target

30 foundational lessons

60 concepts

75 historical events

20 mission, observatory, and instrument profiles

20 astronomical object profiles

20 reviewed discovery articles before public launch

Daily or near-daily curated additions after launch

## Explicitly out of scope for MVP

Full interactive planetarium

Augmented reality constellations

Social network or user comments

User-generated science articles

Live community rooms

General-purpose unconstrained chatbot

Complex achievements and leaderboards

Classroom management

Native tablet-specific layouts

Live telescope control

Large-scale localization

# 6. Success metrics

## North-star metric

Weekly meaningful learning sessions, where a meaningful session is one of:

A discovery read beyond the quick summary

A lesson completed

A quiz completed

Two or more connected concept pages explored

## Product metrics

Activation: percentage completing onboarding and opening one discovery or lesson

Day-1, Day-7, and Day-30 retention

Weekly active learners

Discovery-to-lesson conversion

Lesson completion rate

Quiz completion and retry rate

Bookmarks per active user

Topic follows per active user

Notification open rate

Search success rate

Average content depth selected

Percentage of sessions reaching an original source

## Content-quality metrics

Correction rate

Editorial rejection rate

Time from source ingestion to publication

Percentage of claims with source provenance

Percentage of image assets with verified rights metadata

Reader feedback on clarity and scientific accuracy

# 7. Recommended technology stack

## Repository model

Use a TypeScript monorepo with a separate Python service for ingestion and scientific content processing.

cosmic-gateway/

apps/

web/                 # Next.js public web application

mobile/              # Expo React Native iOS and Android

admin/               # Next.js editorial console

api/                 # NestJS or Fastify API

services/

ingestion/           # Python ingestion and content-processing workers

packages/

ui/                  # Shared tokens and selected components

contracts/           # TypeScript schemas and API contracts

database/            # ORM schema, migrations, seed helpers

auth/                # Shared auth helpers

analytics/           # Event definitions

config/              # Shared lint, TypeScript, environment validation

infrastructure/

docker/

terraform/           # Add after MVP infrastructure stabilizes

docs/

product/

architecture/

adr/

api/

scripts/

## Frontend

**Web:** Next.js with TypeScript

**Mobile:** React Native with Expo

**Styling:** Tailwind-compatible web styling and NativeWind or shared design tokens on mobile

**Server state:** TanStack Query

**Client state:** Zustand only where local cross-screen state is necessary

**Forms:** React Hook Form with schema validation

**Rendering:** Server-render public discovery, lesson, topic, and historical pages for search visibility

## Backend

Node.js API using NestJS or Fastify

PostgreSQL as the canonical database

Prisma or Drizzle ORM

Redis for caching, rate limiting, and queues

S3-compatible object storage for application-owned media derivatives

Typesense, Meilisearch, or PostgreSQL full-text search for MVP

Background jobs using BullMQ or a managed queue

## Ingestion and content processing

Python

FastAPI for internal endpoints

Pydantic models

Feed parsing and source-specific connectors

Scheduled workers

Deduplication and entity matching

LLM-assisted drafting behind review gates

Deterministic validation rules for sources, claims, dates, links, and image rights

## Infrastructure

A practical MVP deployment:

Managed PostgreSQL

Managed Redis

Object storage plus CDN

Web and admin deployed on a platform supporting Next.js

API and Python workers deployed as containers

GitHub Actions for CI/CD

Sentry for errors

PostHog for product analytics and feature flags

Transactional email provider

Expo push notifications and web push

Avoid Kubernetes until scale or organizational needs justify it.

# 8. High-level architecture

Official sources, papers, and feeds

|

v

Python ingestion workers

|

normalize and deduplicate

|

create source evidence package

|

AI-assisted editorial drafts

|

v

Editorial review workflow

|

v

PostgreSQL

/      |       \

/       |        \

API      Search     Object storage/CDN

|          |               |

+----------+---------------+

|

Web, iOS, Android

## Architectural rules

The database stores reviewed content, not only raw generated text.

Public clients never call model providers directly.

Raw ingestion records are immutable or versioned.

Published content is versioned and auditable.

Image rights metadata is required before publication.

Every discovery maintains links to source records.

Time-sensitive content supports corrections and update history.

Public content pages use stable slugs and canonical URLs.

# 9. Domain model

## Primary entities

User

UserPreference

Topic

Concept

Discovery

DiscoveryVersion

Lesson

LearningPath

LearningPathItem

HistoricalEvent

Mission

Instrument

Observatory

AstronomicalObject

Person

Organization

Paper

SourceRecord

Claim

ImageAsset

Quiz

QuizQuestion

QuizAttempt

Bookmark

Follow

UserProgress

NotificationSubscription

EditorialTask

AuditLog

## Relationship examples

Discovery -> references -> Paper

Discovery -> supported_by -> SourceRecord

Discovery -> contains -> Claim

Discovery -> teaches -> Concept

Discovery -> related_to -> Lesson

Discovery -> observed_with -> Instrument

Discovery -> produced_by -> Mission

Discovery -> concerns -> AstronomicalObject

Lesson -> requires -> Concept

Lesson -> part_of -> LearningPath

HistoricalEvent -> concerns -> Mission, Person, Object, Observatory

ImageAsset -> used_by -> Discovery, Lesson, Event, Object

## Suggested database tables

### users

id UUID primary key

email

display_name

avatar_url

role: user, editor, reviewer, admin

created_at

updated_at

### user_preferences

user_id

reading_level: beginner, intermediate, advanced

preferred_depth: quick, learn, deep

include_math boolean

timezone

locale

notification_frequency

onboarding_completed_at

### topics

id

slug

name

description

icon

parent_topic_id nullable

status

### concepts

id

slug

name

short_definition

explanation_markdown

difficulty

prerequisite_concept_ids represented through a join table

status

### discoveries

id

slug

title

subtitle

dek

status: draft, review, scheduled, published, archived

evidence_status: official_release, preliminary, preprint, peer_reviewed, confirmed, disputed

difficulty

published_at

first_source_date

last_reviewed_at

hero_image_id

primary_topic_id

seo_title

seo_description

created_by

updated_by

created_at

updated_at

### discovery_versions

id

discovery_id

version_number

quick_markdown

learn_markdown

deep_markdown

what_happened_markdown

why_it_matters_markdown

how_measured_markdown

prior_understanding_markdown

uncertainty_markdown

change_summary

created_by

created_at

### source_records

id

source_type: official_release, paper, dataset, press_release, news, archive

organization

title

canonical_url

external_id

publication_date

retrieved_at

raw_text_location

metadata_json

checksum

### papers

id

title

abstract

authors_json

doi nullable

arxiv_id nullable

journal nullable

publication_date

peer_review_status

canonical_url

### claims

id

discovery_version_id

claim_text

source_record_id

evidence_excerpt

confidence: high, medium, low

verification_status

reviewer_id

reviewed_at

### image_assets

id

source_url

storage_url nullable

thumbnail_url

alt_text

caption

creator

organization

credit_line

license_name

rights_url

copyright_status

commercial_use_allowed nullable

modification_allowed nullable

publication_allowed boolean

verification_notes

verified_by

verified_at

width

height

media_type

### lessons

id

slug

title

summary

body_markdown

difficulty

estimated_minutes

include_math

status

hero_image_id

created_at

updated_at

### historical_events

id

month

day

year nullable

title

summary_markdown

significance_markdown

modern_context_markdown

hero_image_id

status

### quizzes and questions

quizzes: id, lesson_id, title, passing_score

quiz_questions: id, quiz_id, prompt, question_type, choices_json, correct_answer_json, explanation

quiz_attempts: id, user_id, quiz_id, score, answers_json, completed_at

### user_progress

id

user_id

entity_type: discovery, lesson, learning_path

entity_id

status: started, completed

progress_percent

last_position

started_at

completed_at

updated_at

## Database constraints

Slugs must be unique per public entity type.

A published discovery must have at least one source.

A published discovery must have a verified hero image or an explicit no-image exception.

A published image must have credit and rights metadata.

Evidence status must be visible to clients.

Deleting published content should archive it rather than remove it.

# 10. API design

Use REST initially. Add GraphQL only if client-query complexity becomes a demonstrated problem.

## Public endpoints

GET    /v1/home

GET    /v1/discoveries

GET    /v1/discoveries/:slug

GET    /v1/topics

GET    /v1/topics/:slug

GET    /v1/concepts/:slug

GET    /v1/learning-paths

GET    /v1/learning-paths/:slug

GET    /v1/lessons/:slug

GET    /v1/today

GET    /v1/today/:month/:day

GET    /v1/search?q=

GET    /v1/images/:id

## Authenticated endpoints

GET    /v1/me

PATCH  /v1/me/preferences

GET    /v1/me/library

POST   /v1/bookmarks

DELETE /v1/bookmarks/:entityType/:entityId

POST   /v1/follows/topics/:topicId

DELETE /v1/follows/topics/:topicId

POST   /v1/progress

POST   /v1/quizzes/:quizId/attempts

GET    /v1/me/progress

POST   /v1/notifications/subscriptions

DELETE /v1/notifications/subscriptions/:id

## Admin endpoints

POST   /v1/admin/discoveries

PATCH  /v1/admin/discoveries/:id

POST   /v1/admin/discoveries/:id/submit-review

POST   /v1/admin/discoveries/:id/publish

POST   /v1/admin/discoveries/:id/archive

GET    /v1/admin/editorial-queue

POST   /v1/admin/sources/import

POST   /v1/admin/images/verify

POST   /v1/admin/claims/:id/verify

GET    /v1/admin/audit-log

## Example discovery response

{

"id": "uuid",

"slug": "example-early-galaxy",

"title": "An Early Galaxy Challenges Simple Growth Models",

"subtitle": "A Webb observation reveals unexpectedly developed structure.",

"publishedAt": "2026-07-30T16:00:00Z",

"difficulty": "beginner",

"evidenceStatus": "peer_reviewed",

"readingTimes": {"quick": 1, "learn": 5, "deep": 16},

"heroImage": {

"url": "https://cdn.example.com/...",

"altText": "Infrared image of a distant galaxy field",

"creditLine": "NASA, ESA, CSA, STScI"

},

"content": {

"quick": "...",

"learn": "...",

"deep": "..."

},

"sections": {

"whatHappened": "...",

"whyItMatters": "...",

"howMeasured": "...",

"priorUnderstanding": "...",

"uncertainty": "..."

},

"topics": [],

"concepts": [],

"missions": [],

"instruments": [],

"objects": [],

"sources": [],

"relatedLessons": []

}

## API rules

Cursor-based pagination for feeds.

ETags or last-modified support for public content.

Rate limiting for unauthenticated search.

Schema validation at the boundary.

Stable error envelope with machine-readable codes.

Role-based authorization for admin routes.

Idempotency keys for publish and ingestion actions.

# 11. Content ingestion system

## Source categories

Prioritize authoritative sources:

Space-agency and observatory releases

Mission science pages

Peer-reviewed papers

Preprints

Research datasets and archives

University press releases only when linked to original work

## Ingestion stages

Fetch source feed or API.

Normalize metadata.

Store raw immutable source record.

Extract links to papers, datasets, images, missions, instruments, and objects.

Detect duplicates and updates.

Classify topic and scientific domain.

Score editorial importance.

Build an evidence package.

Generate draft summaries and suggested concept links.

Send to editorial queue.

Verify scientific claims and image rights.

Publish or reject.

## Deduplication

Use a combination of:

Canonical URL

DOI or preprint identifier

Normalized title similarity

Publication date proximity

Named missions, objects, and instruments

Abstract similarity embeddings

Source-to-paper relationships

One scientific result may appear as an official release, institutional press release, paper, and several updates. These should become one discovery with multiple source records, not several duplicate stories.

## Importance scoring

Create a transparent editorial score rather than an opaque ranking.

Possible dimensions:

Scientific significance

Strength of evidence

Public interest

Visual quality

Educational value

Novelty

Relevance to followed topics

Availability of original sources

Do not let popularity alone determine placement.

# 12. AI-assisted content workflow

## Allowed uses

Draft summaries at defined reading levels

Extract candidate claims

Generate vocabulary lists

Suggest prerequisite concepts

Suggest related lessons

Generate quiz drafts

Rewrite for clarity

Produce image alt-text drafts

Translate reviewed content in later phases

## Prohibited direct-publication uses

Publishing generated scientific claims without review

Labeling a result confirmed without evidence

Creating image-rights metadata from assumptions

Inventing quotations

Summarizing a paper that the system did not retrieve

Presenting a press release as equivalent to peer review

## Drafting prompt contract

Every generation request should include:

Full source package

Evidence status

Defined audience

Required structure

Prohibited extrapolation

Citation mapping instructions

Output schema

Explicit instruction to preserve uncertainty

## Structured output example

{

"quick": "...",

"learn": "...",

"deep": "...",

"claims": [

{

"text": "...",

"sourceId": "...",

"confidence": "high"

}

],

"conceptSuggestions": ["redshift", "spectroscopy"],

"uncertainties": ["..."],

"reviewWarnings": ["..."],

"quizDraft": []

}

## Editorial states

INGESTED

-> TRIAGED

-> DRAFT_GENERATED

-> SCIENCE_REVIEW

-> COPY_REVIEW

-> RIGHTS_REVIEW

-> READY_TO_PUBLISH

-> PUBLISHED

-> UPDATED or CORRECTED

-> ARCHIVED

# 13. Image strategy

Images are mandatory for the product experience, but publication rights must be a first-class system concern.

## Asset requirements

Every image record must contain:

Original source URL

Creator

Organization

Credit line

Caption

Alt text

License or terms link

Copyright status

Commercial-use status when known

Modification status when known

Verification date and reviewer

Width, height, format, and derivative variants

## Image processing

Generate:

Thumbnail

Feed card variant

Mobile hero variant

Desktop hero variant

Social-share image variant where permitted

Low-quality placeholder for progressive loading

## User experience

Always show credit close to the image.

Support tap-to-zoom.

Add annotated overlays only when modification is allowed.

Preserve a link to the original image page.

Use descriptive alt text rather than repeating the caption.

Provide optional “What am I looking at?” annotations.

## Publication gate

An image cannot be attached to published content until `publication_allowed = true`, except for an explicitly approved external embed strategy.

# 14. Search and discovery

## Searchable entities

Discoveries

Lessons

Concepts

Topics

Missions

Instruments

Astronomical objects

Historical events

People and observatories

## Ranking signals

Exact title match

Alias match

Topic relevance

Body relevance

Recency for discoveries

Editorial importance

User preference boost

Learning-level compatibility

## Useful search behavior

Synonyms: “Webb” and “JWST”

Aliases: “Andromeda” and “M31”

Spelling tolerance

Acronym expansion

Filter by topic, evidence status, difficulty, date, and content type

Suggestions for concepts when a query is broad

# 15. Personalization

## Onboarding questions

Experience level

Favorite topics

Preferred explanation depth

Include optional mathematics?

Notification frequency

Location permission for future sky events

## MVP personalization

Use explicit preferences and simple rules:

Followed topics appear higher.

Continue unfinished lessons.

Recommend prerequisites based on quiz results.

Suggest related lessons after discoveries.

Avoid repeating completed beginner material unless requested.

Do not build a complex recommendation model until there is enough behavioral data and a clearly measured benefit.

# 16. Notifications

## Notification types

Major discovery alert

Daily astronomy image

Today in Astronomy

New article in a followed topic

Continue-learning reminder

Upcoming sky event in a later phase

## Rules

Ask for notification permission after demonstrating value, not immediately on first launch.

Default to a low frequency.

Allow topic-specific control.

Respect quiet hours and timezone.

Avoid sensational language.

Deep-link to the relevant content.

# 17. Design system and accessibility

## Visual direction

Dark-first cosmic interface with an equally complete light theme

High-contrast typography

Large visual cards without hiding source credits

Restrained animation

Scientific diagrams designed for clarity rather than decoration

## Core components

App shell and navigation

Discovery card

Image card with credit

Evidence-status badge

Difficulty badge

Reading-depth switcher

Concept chip

Source citation list

Lesson progress card

Quiz question

Timeline entry

Search result row

Empty and error states

Skeleton loaders

## Accessibility requirements

Screen-reader labels for all controls

Descriptive image alt text

Dynamic type support

Keyboard-accessible web navigation

Visible focus indicators

Captions or transcripts for audio/video

Reduced-motion option

Color is never the only carrier of meaning

Minimum contrast compliance

Quiz controls usable without drag gestures

# 18. Security and privacy

## Data minimization

Collect only what is needed:

Account identity

Preferences

Progress

Bookmarks

Notification tokens

Optional approximate location for sky features

Do not store precise location continuously.

## Security controls

Managed authentication

Secure, HTTP-only web sessions where applicable

Rotating secrets

Encryption in transit and at rest

Role-based admin access

Audit logs for publication and rights changes

Rate limiting

Input validation

Content Security Policy on web

Dependency scanning

Database backups and restore testing

Separate production and development environments

## Child-directed use

Do not market the first release as a child-directed app unless the legal and product requirements for children’s privacy, consent, content, and analytics are handled deliberately.

# 19. Analytics event contract

Define events centrally in `packages/analytics`.

app_opened

onboarding_started

onboarding_completed

topic_followed

discovery_viewed

depth_changed

source_opened

concept_opened

lesson_started

lesson_completed

quiz_started

quiz_completed

bookmark_added

search_submitted

search_result_opened

notification_opened

image_zoomed

content_feedback_submitted

Required common properties:

user_id or anonymous_id

session_id

platform

app_version

entity_id

entity_type

source_surface

timestamp

Avoid sending article bodies, search text containing personal data, or unnecessary user attributes to analytics vendors.

# 20. Testing strategy

## Unit tests

Content-status transitions

Reading-time calculations

Search normalization

Date and timezone behavior

Rights publication gates

Source deduplication

Quiz scoring

Progress calculation

Authorization rules

## Integration tests

Ingestion to editorial queue

Discovery publication flow

Image verification flow

Authentication and user preferences

Bookmark and progress persistence

Notification subscription lifecycle

Search indexing

## End-to-end tests

Critical user journeys:

New user completes onboarding and opens a discovery.

User changes explanation depth.

User opens a concept and starts a lesson.

User completes a quiz and sees progress.

User bookmarks content and retrieves it in Library.

Editor imports a source, reviews a draft, verifies an image, and publishes.

Published content appears on web and mobile.

A correction produces a visible update history.

Use Playwright for web and admin. Use Maestro or Detox for mobile smoke tests.

## Content validation tests

Published content has at least one source.

Every image has credit, alt text, and rights status.

Every external link is syntactically valid.

No unresolved placeholder tokens exist.

Evidence status is present.

Markdown renders without unsupported HTML.

Claims reference available source records.

# 21. CI/CD and environments

## Environments

Local

Preview per pull request

Staging

Production

## Pull-request checks

Formatting

Linting

Type checking

Unit tests

API contract tests

Database migration validation

Web build

Mobile TypeScript build

Security and dependency scan

Content-schema validation

## Deployment rules

Database migrations run before application rollout when backward compatible.

Destructive migrations require a staged plan.

Feature flags protect incomplete functionality.

Admin publishing actions are disabled in preview environments unless seeded.

Production deploys support rollback.

# 22. Twelve-week MVP roadmap

## Weeks 1-2: Foundation and prototype

Deliverables:

Final information architecture

Figma or coded prototype for Home, Discovery, Lesson, and Today

Monorepo setup

Shared linting, formatting, and TypeScript configuration

Database and authentication foundation

Initial design tokens

Ten representative content records

Acceptance criteria:

Web, admin, API, and mobile apps run locally from documented commands.

A developer can sign in and see seeded content.

CI runs on every pull request.

## Weeks 3-4: Public content experience

Deliverables:

Home API and screens

Discovery list and detail

Reading-depth switcher

Topic and concept pages

Image component with credits and alt text

Responsive web layouts

Acceptance criteria:

Published seeded discoveries appear on web and mobile.

Deep links resolve correctly.

Content is readable with JavaScript disabled on public web pages where practical.

## Weeks 5-6: Learning system

Deliverables:

Learning paths

Lesson detail

Prerequisites

Quizzes

Progress tracking

Continue-learning module

Acceptance criteria:

A signed-in user can start and complete a lesson.

Quiz results persist across sessions.

Home shows the most relevant unfinished lesson.

## Weeks 7-8: Editorial and ingestion

Deliverables:

Source ingestion worker

Deduplication

Editorial queue

Discovery editor

Evidence-status control

Source and claim mapping

Image-rights review

Publish workflow

Acceptance criteria:

An editor can import a source and publish a fully attributed discovery without direct database edits.

Publication is blocked when required sources or rights metadata are missing.

## Weeks 9-10: Today, search, and library

Deliverables:

Today in Astronomy calendar

Search indexing and filters

Bookmarks

Followed topics

Library screen

Basic notification service

Acceptance criteria:

Search returns relevant discoveries, lessons, and concepts.

Bookmarks synchronize across web and mobile.

The current date resolves correctly in the user’s timezone.

## Weeks 11-12: Beta readiness

Deliverables:

Accessibility pass

Performance tuning

Analytics dashboards

Error monitoring

App-store assets

Privacy policy and terms drafts

Content and image audit

Beta feedback channel

Acceptance criteria:

No critical accessibility failures in primary journeys.

Error reporting works in all production clients.

Beta users can install mobile builds and use the same account on web.

All launch content passes source and image-rights checks.

# 23. Backlog after MVP

## Phase 2

Audio narration

Downloaded lessons and offline reading

Location-based sky events

Better recommendation rules

Interactive annotated imagery

Spectrum and wavelength comparisons

Weekly digest

Additional learning paths

Subscription system

## Phase 3

Interactive sky map

Classroom and educator accounts

Localization

Expert interviews

Simulations

Citizen-science integrations

Museum and planetarium mode

Carefully constrained source-grounded astronomy assistant

# 24. Initial user stories

## Discovery

As a beginner, I can read a one-minute explanation of a discovery.

As an enthusiast, I can switch to a technical explanation.

As a skeptical reader, I can see whether the result is preliminary or peer reviewed.

As a learner, I can open prerequisite concepts without losing my place.

As a reader, I can see the original paper and official source.

## Learning

As a new user, I can choose a learning path appropriate to my level.

As a learner, I can resume a lesson where I stopped.

As a learner, I can test myself and understand incorrect answers.

As a user who likes mathematics, I can reveal optional equations.

## Editorial

As an editor, I can see newly ingested sources ranked for review.

As a science reviewer, I can verify individual claims against sources.

As a rights reviewer, I can block an image from publication.

As an editor, I can publish a correction with a visible explanation.

# 25. Definition of done

A feature is complete when:

Product acceptance criteria are satisfied.

Error, loading, empty, and offline states are handled.

Accessibility has been checked.

Analytics events are implemented and documented.

Unit and integration tests cover critical behavior.

API and schema documentation are updated.

Mobile and web experiences are both validated where applicable.

Security and privacy implications are reviewed.

Content and image-rights requirements are enforced.

The feature can be enabled or rolled back safely.

# 26. Cursor implementation instructions

Place this document at `docs/product/product-engineering-plan.md` in the repository.

## Cursor operating rules

When asking Cursor to implement work:

Give it one vertical slice at a time.

Ask it to inspect the repository before changing files.

Require a file-by-file plan before large changes.

Require migrations and tests with data-model changes.

Do not let it introduce a second framework that duplicates an existing choice.

Ask it to preserve API contracts and explain breaking changes.

Require environment variables to be documented in `.env.example`.

Require seed data for every new content type.

Require accessible loading, error, and empty states.

Run lint, typecheck, tests, and builds after each slice.

## Initial Cursor prompt

Read docs/product/product-engineering-plan.md completely. Create a monorepo implementation plan for the first two weeks only. Do not write application code yet.

Use:

- pnpm workspaces and Turborepo

- Next.js for apps/web and apps/admin

- Expo React Native for apps/mobile

- NestJS for apps/api

- PostgreSQL with Prisma in packages/database

- Python FastAPI in services/ingestion

- shared TypeScript contracts in packages/contracts

Produce:

1. Proposed repository tree

2. Dependency boundaries

3. Environment variables

4. Local Docker services

5. Database entities required for the first vertical slice

6. CI workflow

7. Ordered implementation tasks with acceptance criteria

8. Risks and architectural decisions

Do not add Kubernetes, GraphQL, a vector database, or paid infrastructure that is unnecessary for the first release.

## Cursor prompt: bootstrap the repository

Implement the approved repository foundation. Before editing, list all files you intend to create or modify.

Requirements:

- pnpm workspace and Turborepo

- apps/web, apps/admin, apps/mobile, apps/api

- services/ingestion

- packages/contracts, packages/database, packages/config, packages/analytics

- strict TypeScript

- ESLint and Prettier

- PostgreSQL and Redis in Docker Compose

- Prisma connection and initial migration

- health endpoints for API and ingestion

- one root command for lint, typecheck, test, and build

- .env.example files

- README with exact local startup instructions

- GitHub Actions CI

After implementation, run the available checks and report failures honestly.

## Cursor prompt: first vertical slice

Implement the first end-to-end vertical slice: a published discovery appears in the API, public web application, and mobile application.

Scope:

- Topic, Discovery, DiscoveryVersion, SourceRecord, and ImageAsset models

- migration and seed data

- GET /v1/discoveries

- GET /v1/discoveries/:slug

- web discovery list and detail pages

- mobile discovery list and detail screens

- quick, learn, and deep reading modes

- evidence-status badge

- image credit and alt text

- loading, empty, and error states

- unit, API integration, and web end-to-end tests

Constraints:

- Render reviewed database content only.

- Do not call an LLM.

- Do not implement authentication yet.

- Keep shared contracts in packages/contracts.

- No direct database access from web or mobile.

- Document API examples and local test commands.

## Cursor prompt: editorial publishing slice

Implement the minimum editorial workflow for discoveries.

States:

DRAFT -> SCIENCE_REVIEW -> RIGHTS_REVIEW -> READY_TO_PUBLISH -> PUBLISHED -> ARCHIVED

Requirements:

- role-based access for editor, reviewer, and admin

- admin discovery editor

- source attachment

- claim-to-source mapping

- image-rights verification fields

- publish validation rules

- audit-log entries for every transition

- preview before publishing

- visible update history

- tests for invalid state transitions and publication gates

A discovery cannot be published unless it has:

- a title, slug, primary topic, evidence status, and reviewed content

- at least one source

- a verified hero image or approved no-image exception

- no unverified required claims

# 27. First engineering milestone

The first milestone should be intentionally small:

A seeded, reviewed discovery can be retrieved from PostgreSQL through the API and displayed beautifully on web and mobile with three explanation depths, evidence status, source links, and an attributed image.

Do not begin ingestion automation, subscriptions, advanced recommendation logic, or a sky map until this vertical slice is stable.

# 28. Key risks and mitigations

## Risk: Content becomes a generic AI summary feed

Mitigation: Preserve sources, reviewed claims, evidence labels, uncertainty, and human editorial workflow.

## Risk: Image licensing blocks publication

Mitigation: Build rights metadata and publication gates from the first schema migration.

## Risk: Three platforms create excessive UI duplication

Mitigation: Share contracts, data hooks, design tokens, and content-rendering logic, while allowing platform-specific navigation and presentation.

## Risk: Scope expands into a planetarium app

Mitigation: Keep the MVP centered on discovery-to-learning conversion. Treat sky-map features as a later product line.

## Risk: Daily content operations become unsustainable

Mitigation: Use ingestion and drafting automation, a clear triage score, repeatable article templates, and a manageable publication cadence.

## Risk: Scientific errors damage trust

Mitigation: Require sources, evidence status, reviewer assignment, correction history, and claim-level verification for important assertions.

## Risk: Users consume news but do not learn

Mitigation: Measure discovery-to-concept and discovery-to-lesson conversion, and design every article with explicit learning links.

# 29. Recommended immediate sequence

Create the monorepo and local development environment.

Implement the smallest content schema.

Seed one polished discovery, one topic, two concepts, one lesson, and one image asset.

Build the discovery experience on web and mobile.

Add source display and evidence status.

Add the minimum admin editing workflow.

Add learning progress and quizzes.

Add Today in Astronomy.

Add ingestion and AI-assisted drafting only after the manual publishing path is reliable.

This sequence ensures that automation is built around a proven content product rather than determining the product prematurely.